# Week 3: Fine-Tuning & RAG for Companion Dialogue Safety

Tasks, execution steps, expected outcomes, and completion criteria

Draft for review before implementation

Week 3 in one sentence Build a small, reproducible companion-dialogue prototype that combines QLoRA fine-tuning, FAISS-based retrieval grounding, and an independent safety/escalation evaluation for Fari, with Senpai as a secondary grounding reference.

# 1. Objective and Scope

Primary product anchor: Fari, with emphasis on safe eldercare companion dialogue.

Secondary product anchor: Senpai, with emphasis on responses grounded in curated educational or guidance materials.

Core question: Can a small openly licensed language model be adapted with QLoRA and supported by a FAISS RAG pipeline to produce safer, more grounded, and appropriately escalating companion dialogue?

Important scope boundary The Week 3 plan requires QLoRA, RAG, and safety evaluation. DPO is not listed as a required Week 3 deliverable. It should only be added if a suitable preference-pair dataset and enough time are available.

# 2. Required Deliverables

| Deliverable | Required contents | Evidence of completion |
| --- | --- | --- |
| W03_LoRA_FineTune.ipynb | Dataset construction, QLoRA training, 2-3 rank/learning-rate configurations, loss curves, and qualitative response comparison. | Runs from top to bottom with a stated seed and documented configuration. |
| W03_RAG_Pipeline/ | Document preparation, chunking, embeddings, FAISS index, retrieval function, and held-out top-k evaluation. | Reports the embedding model, chunking method, index type, and top-k hit rate. |
| W03_FineTune_RAG_Memo.md | Two-page summary of fine-tuning, retrieval, safety results, and Fari/Senpai product relevance. | Every headline claim is tied to a measured result or clearly stated limitation. |
| weekly/Wk-03-Recap.md | 300-500 words comparing this week's safety design with the Psychologist Agent crisis-escalation logic. | Clearly states similarities, differences, limitations, and the main learning outcome. |

# 3. Workstreams and Execution Steps

## 3.1 Dialogue Task Framing and Dataset Construction

Plan requirement. Create a small instruction-tuning dataset covering routine interaction, mild distress disclosure, and a clear escalation-worthy situation.

Define a compact scenario taxonomy: ROUTINE, MILD_DISTRESS, and ESCALATE.

Write instruction-response pairs that are supportive, grounded, and appropriately cautious. The model should not present itself as a medical professional or provide unsupported clinical advice.

Create separate training, validation, and held-out qualitative evaluation prompts. The held-out prompts must not be reused to write or tune the training examples.

Document dataset size, label distribution, construction method, seed, and any manual review rules.

Keep the safety-evaluation test transcripts separate from the examples used to design the safety logic.

Expected effect

The fine-tuned model should follow the desired companion tone and escalation boundaries more consistently than the base model on held-out prompts.

The result should demonstrate a reproducible domain-adaptation workflow, not claim clinical or production readiness.

## 3.2 QLoRA Fine-Tuning and Ablation

Plan requirement. Fine-tune a small openly licensed model and compare at least 2-3 rank and/or learning-rate configurations.

Select a small base model that fits the available Colab or local GPU environment. The program plan lists Llama-3.2-1B/3B and Qwen2.5-1.5B as examples.

Establish a base-model comparison on a fixed set of held-out prompts before fine-tuning.

Run 2-3 QLoRA configurations. For each run, record LoRA rank, alpha, target modules, learning rate, epochs or steps, batch settings, seed, and final training loss.

Plot training-loss curves and compare generated outputs on the same held-out prompt set.

Choose the final configuration based on both training behavior and response quality, not training loss alone.

Proposed starting configurations (subject to GPU capacity)

| Run | LoRA rank | Learning rate | Purpose |
| --- | --- | --- | --- |
| A | 8 | 2e-4 | Lower-capacity baseline |
| B | 16 | 2e-4 | Test added adapter capacity |
| C | 16 | 1e-4 | Test a more conservative learning rate |

Expected effect

Identify one configuration that offers the best balance of stable training, appropriate tone, grounding behavior, and escalation quality.

Avoid claiming that the configuration is globally optimal; the comparison is a small controlled ablation for this week.

## 3.3 FAISS RAG Pipeline and Retrieval Evaluation

Plan requirement. Build a FAISS-based retrieval pipeline over a small curated public knowledge base and report top-k retrieval hit rate on a held-out query set.

Select a small set of public eldercare or supportive-communication guidance documents. Record the source, title, and the section used.

Clean and chunk the documents using one documented chunk size and overlap policy.

Generate embeddings with a named sentence-transformers model and build a FAISS index.

Implement top-k retrieval and pass the retrieved passages into the generation prompt as supporting context.

Create a held-out query set with expected relevant passages or documents. Do not use these queries to tune the chunking or retrieval settings.

Report top-k hit rate, preferably Top-1, Top-3, and Top-5, plus a brief error analysis for missed queries.

Expected effect

Responses should be more evidence-grounded and less dependent on unsupported parametric memory.

The retrieval evaluation should show whether the correct source is available to the model; it does not by itself prove that the final generated answer is safe or correct.

## 3.4 Safety and Escalation Evaluation

Plan requirement. Implement a lightweight safety check and evaluate it on a separate labeled test set.

Define the safety labels and escalation policy before evaluating the system.

Implement a transparent first version, such as keyword/rule logic, a small classifier, or a hybrid approach.

Create a labeled held-out set of routine, distress, and escalation-worthy transcripts that was not used to design the rules.

Report accuracy and class-level precision, recall, and F1. Give particular attention to recall for escalation-worthy cases and document false negatives.

Explain the intended action for a flagged case, such as recommending contact with a trusted person, professional support, or emergency services when appropriate.

Expected effect

Demonstrate that safety is evaluated independently from retrieval and generation rather than assumed from good-looking examples.

The internship plan does not specify a mandatory numerical target. Success is a reproducible held-out evaluation with transparent errors and limitations.

## 3.5 Integration, Documentation, and Product Anchoring

Proposed integrated flow. User dialogue → retrieve relevant guidance → generate with the selected fine-tuned model → apply safety/escalation check → return or escalate.

Keep fine-tuning, retrieval, and safety metrics separate so that one strong component does not hide another component's weakness.

Anchor Fari to eldercare dialogue safety and escalation. Anchor Senpai to retrieval grounding and age-appropriate evidence use.

Write the memo around measured findings, trade-offs, and limitations rather than only describing the tools used.

Ensure all files run from a clean clone with pinned requirements, documented seeds, and no confidential InGen data.

# 4. Proposed Five-Day Work Plan

| Day | Primary focus | Planned output | Checkpoint |
| --- | --- | --- | --- |
| Day 1 | Finalize scope and data | Scenario taxonomy, instruction dataset draft, source list, held-out sets, baseline prompts. | No overlap between train/tuning examples and held-out evaluation sets. |
| Day 2 | QLoRA setup and first runs | Base-model outputs and configurations A/B; training logs and loss curves. | All hyperparameters and seed recorded. |
| Day 3 | Complete ablation and select model | Configuration C, fixed-prompt comparison, selected final adapter. | Selection justified by behavior and loss, not loss alone. |
| Day 4 | RAG and safety evaluation | FAISS index, top-k results, safety checker, labeled test metrics. | Held-out retrieval queries and safety transcripts remain independent. |
| Day 5 | Integration and delivery QA | Final notebook/folder, memo, recap, README update, clean-clone test. | All artifacts run end to end and claims match measured results. |

# 5. Expected Outcomes

Fine-tuning: At least 2-3 reproducible QLoRA runs and one defensible selected configuration, with loss curves and fixed-prompt qualitative comparison.

Grounding: A FAISS pipeline that retrieves relevant public guidance and reports held-out top-k hit rate.

Safety: An independent escalation checker evaluated on a labeled held-out set, with false-negative analysis.

System design: A clear separation between model adaptation, evidence retrieval, and safety governance, plus an optional integrated demonstration flow.

Product relevance: A measured explanation of how the work supports Fari dialogue safety and Senpai retrieval grounding.

Portfolio quality: Clean, reproducible, publicly shareable artifacts with limitations stated clearly and no confidential content.

# 6. Definition of Done

The QLoRA notebook executes from start to finish and documents model name, dataset, seed, rank, alpha, target modules, learning rate, and training steps.

At least 2-3 fine-tuning configurations are compared using loss curves and the same held-out prompts.

The RAG folder documents the source set, chunking strategy, embedding model, FAISS index, top-k setting, and held-out retrieval hit rate.

The safety logic is tested on a labeled set that was not used to design the logic, with accuracy and class-level metrics reported.

The memo connects the results to Fari and Senpai and distinguishes measured results from assumptions or limitations.

The weekly recap explains how this safety design resembles and differs from the Psychologist Agent crisis-escalation workflow.

The repository contains only public or constructed data and is suitable for portfolio publication.

# 7. Main Risks and Mitigation

| Risk | Possible impact | Mitigation |
| --- | --- | --- |
| GPU or bitsandbytes compatibility | QLoRA runs may fail or take too long. | Use a 1B-1.5B model, verify the environment first, and keep a smaller fallback configuration. |
| Constructed dataset is too small or repetitive | The adapter may memorize style rather than generalize. | Use varied scenarios, preserve held-out prompts, and frame conclusions as a small-domain proof of concept. |
| Retrieval evaluation becomes circular | Hit rate may look better because test questions influenced tuning. | Freeze a separate held-out query set before adjusting chunking or top-k. |
| Safety checker is overfit to keywords | It may miss indirect high-risk language. | Include paraphrases and indirect cases in the held-out set; report false negatives explicitly. |
| Week scope becomes too large | Integration quality and documentation may suffer. | Prioritize the required notebook, RAG evaluation, safety evaluation, memo, and recap; treat serving or DPO as optional extensions. |

# 8. Items to Confirm Before Finalizing the Implementation

Is there a preferred base model, or should the choice be based on available GPU memory and license compatibility?

Is there an expected minimum number of instruction pairs or held-out evaluation prompts? The plan does not specify a required dataset size.

Should the safety checker use three labels (routine, distress, escalate), or is a binary safe/escalate output preferred?

Is an integrated end-to-end demo required, or are independently evaluated fine-tuning, RAG, and safety components sufficient?

Are there any preferred public eldercare or educational guidance sources for the knowledge base?

Should the Week 3 memo emphasize Fari as the primary product and Senpai as the secondary grounding example, as described in the plan?

# Source Basis

This draft is based on the Week 3 section, deliverables index, quality standards, and evaluation rubric in Yihang Sun ML & NN Analyst Internship Plan v1.0. Exact numeric performance targets and dataset-size requirements are not specified in the plan; where this draft proposes implementation details, they are labeled as proposed starting points for review.